Request for Quotation

| Request for Quotation (RFQ) | Renew electrical switchboards at Pease Park, Innisfail – RFQ-PP-E-001 |
| --- | --- |
| Closing Date and Time | 10/04/2026 at 17.00pm AEST |

REQUEST FOR QUOTATION

Project Name:

Renew switchboards at Pease Park, Innisfail

Location / Site Address:

Pease Park (Innisfail Showgrounds), Palmerston Drive, Goondi Bend Innisfail QLD 4860

Introduction and Background:

Cassowary Coast Regional Council (“CCRC”) is requesting quotations from qualified electrical contractors to carry out all necessary works to repair, renew and replace componentry and cabinetry, as required for CCRC’s switchboards at Pease Park. The location of the switchboards is shown on the attached plan. CCRC does not have a report to identify the detailed scope of work and relies on the expertise of the Applicant to identify the minimum scope of work required to be undertaken to each switchboard to make them safe and complaint with relevant legislation such as the Electrical Safety Regulation 2013, Australian Standards and codes for safe public access. Applicants should: - Inspect each switchboard to determine the scope of work for each switchboard. - CCRC may elect to carry out works to some but not all switchboards at this time. Therefore: - Quotations are required for each individual switchboard as numbered. - Quotations should identify the priority order (1 highest and 8 lowest) in which each of the CCRC switchboards should be fixed. Please do not equalise in priority. Applicants must complete and respond to the Quotation - Price Schedule, Selection criteria – including value for Money qualitative, qualifications and Timing - delivery program and Compliance Criteria.

Objectives:

To make CCRC’s switchboards at Pease Park compliant with all relevant legislation and codes; and suitable for controlled public access and in a public environment

Workplace Health and Safety:

Applicants are required to submit a SWMS (Safe Work Method Statement) prior to commencing work; Applicants are required to submit all insurance certificates and current licence qualifications if not already provide through Council’s Register of Preferred Suppliers.

Briefing / Site Inspections:

Applicants who are not familiar with the switchboards and their state of condition should contact Mandy Larsen to arrange an inspection of the switchboards.

Quotation – Price Schedule Program of Work/Timing Requirements: Commence ASAP and complete before 30 June 2026 Quotation Validity Period: 30 days Contract Period: Completion before 30 June 2026 SUM PER SWITCHBOARD; SUM (EX GST); SUM (INCLUDED GST); PRIORITY ORDER. Switchboard 1. Switchboard 2. Switchboard 3. Switchboard 4. Switchboard 5. Switchboard 6. Switchboard 7. Switchboard 8. SUM FOR ALL SWITCHBOARDS (if less than the total of the above 8 quotations). APPLICANT NAME(S): SIGNATURE: DATE: Technical Specification

CCRC does not have an assessment report to identify the technical specification or scope of work. CCRC will rely on the expertise of the Applicant to identify in its quotation the minimum scope of work and costs required to be undertaken to each switchboard to make them safe and complaint with all relevant legislation, Australian Standards and codes. Applicants should: - Inspect each switchboard to determine the scope of work required for each switchboard; - Depending on the total value and values for the different switchboards of CCRC may elect to carry out works to some but not all switchboards at this time. Therefore: - Quotations are required for each individual switchboard as numbered. - Quotations should identify the priority order (1 highest and 8 lowest) in which each of the CCRC switchboards Provide the relevant certificates of works on completion - Record as required on the switchboards all specifications and test compliance requirements The applicant is to take the following documents into consideration as part of their response: - Attachment 1 Site Plan – showing location of the switchboards Council’s standard terms and conditions for Goods and Services contracts will apply as per link Standard T&Cs - G&S

Selection Criteria & Weighting Title; Description; Weighting. Value for Money; Assessed on submitted quote (Price per switchboard and total Lump sum price) Relevant Qualifications and Experience; 70%. Timing; Schedule for delivery ie proposed (start and approx. time to complete based on the full scope) Completion of works before 30 June 2026; 20%. Local Content; 10%. Compliance Criteria Please provide evidence of the following (unless you are on Council’s existing Register of Preferred Suppliers): - Insurances for Public Liability, Professional Indemnity and Work Cover (as a minimum) and - AAny qualification and certification necessary to undertake the works Closing Date

Wednesday 10 April 2026 at 5.00 pm

| Lodgement of Quotations: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| The format for Submissions must be in Microsoft Office (Word) or Adobe PDF. Please ensure files are clearly named with the RFQ name and brief description of the document. Please submit your quotation by email to: Mandy Larsen ¦ mandy.larsen@ccrc.qld.gov.au |  |  |  |  |  |  |
| Contact Officer Name: |  | Mandy Larsen |  |  |  |  |
| Position: |  | Property & Leasing Officer |  |  |  |  |
| Branch / Department: |  | Infrastructure Services |  |  |  |  |
| Phone: | 1300 763 903 |  |  | Mobile: | 0427 678 984 |  |
| CCRC Use Only: |  |  |  |  |  |  |
| BUDGET AVAILABLE: $ |  |  | ACCOUNT CODE: |  |  |  |
| PROJECT MANAGER APPROVAL: Signature: ______________________________ |  |  | MANAGER APPROVAL: Signature: ____________________________ |  |  | __________________________________ |

Attachment 1

SITE PLAN OF LOCATION OF CCRC SWITCHBOARDS